Shared Use Path Group

Minutes of meeting held on Friday 12th September 2025

Present: Gerald Cooper, Carl van der Lee, Peter Mills, Jim Woods, Holly Watson and Duncan Lucas

Apologies: Cllrs Fiona Corps, Alycia Hayes and Sean Dillon; Elizabeth Riches and John Marston

- Minutes of last meeting were proposed and seconded as correct by CL and HH. Matters arising. It was noted that Pittenweem Community Council’s new email contact for the Secretary had been included in the invitations.  ER had written to apologise that the latest updates had not reached the CC and asked that the Shared Use Path group could be an agenda item that can in future be updated upon by Cllr SD. The group also welcomed Duncan Lewis, Chairman of PCC.  HH will send recent minutes of meetings, and plans to Duncan.

- Joint Working Group Updates

- Land negotiation progress and programme.

- Seabox - Holly explained that the Heads of Terms have been signed by Seabox and their agents.  They are now with Gillian in Estates to check them for FC and to then pass to FC Legal Services.

- Trades Box – these will be taken forward when the Seabox papers have been finished.

- Mr Wilson – Holly to check progress with Gillian on Monday.

- Scottish Water design. GC reported that SW had now turned down use of their land on safety grounds (impact of high-pressure hoses on passers-by) and future development requirements. PM suggested one further attempt with a face-to-face meeting.  GC to circulate latest correspondence, and PM to chase up SW.

- Sustrans/FC/ENCAP.

- Funding - HH explained that currently, Transport Scotland do not fund crop loss nor compensation. FC are examining other sources of funding.

- The Active Travel Strategy was approved yesterday by FC Committee.

- The Active Travel Infrastructure Funding statement is due April 2026 with results available for schemes in Fife due up to around July.  Until then, FC wouldn’t be able to go out to contract.  However, FC could perhaps decide to work up the contract documents in advance (Mark Burns).

- Land acquisition – PM asked HH to check with FC Legal whether the current process of acquiring the land is acceptable to Transport Scotland.  Do we need a licence or lease or do we have to purchase the land, for schemes to be acceptable to TS?  This needs to be checked now before the Heads of Terms are finalised.

- Trades Box – these will be taken forward when the Seabox papers have been finished.

- ENCAP – There was general concern about the lack of progress and co-ordination with ENCAP.  HH has spoken with the National Cycle Network contact. Sonja has got (ongoing) funding for this year.  There is a meeting in two weeks.  The whole section from St Andrews to Crail and Pittenweem to Earlsferry needs to be discussed. However, we need local people to take these sections forward.  Toby Anstruther is now involved.

- Anstruther Small Works Contract Programme.

- Andy Burns has reported to HH that the above programme of works has resulted in Works Requests being sent out for the works to be undertaken.

- GC reported that the Windmill Road to Kilrenny roadside verge has now been cut, and it will now, hopefully, be included in the annual programme.

- Crail Road/Bankie Park crossing update - HH promised to respond directly to the KACCC secretary regarding the recent correspondence from a member of the public.  She did point out that the whole of Cellardyke/Anstruther is likely to become a 20mph limit, and that FC Traffic Management would review all signing at that time.

- AOCB

- All items captured above

- Date of next meeting:  Friday 24th October 2025 in Murray Studios at 2.00 pm